# Critical Fixes, Design Issues & Next Steps

Subject: mega-eval — Multi-Phase Product & Idea Evaluation Pipeline

Analysis date: 2026-03-23

This document synthesizes findings across all three Phase 1 analysis tracks (hater-mode, competitive, strengths) to surface cross-cutting issues and prioritized actions.

## Critical Fixes Needed

### Fix 1: Ship sample output

What: No sample output existed to demonstrate pipeline output quality.

Why it matters: Prospective users cannot evaluate the tool without seeing its deliverables. The README sells the process, not the result.

Flagged by: All three Phase 1 tracks — 12/12 hater personas, competitive risk assessment, strengths success conditions.

Status: In progress — this document is part of the fix.

### Fix 2: Remove duplicate Dependencies section

What: README has both Prerequisites (lines 74-93) and Dependencies (lines 111-119) listing the same three skills.

Flagged by: Phase 1A (Reddit user, General Hater).

Approach: Remove Dependencies section entirely. Prerequisites already covers this with links and descriptions.

### Fix 3: Validate dependent skill links

What: Prerequisites links to github.com/anthropics/claude-code/tree/main/skills/ — these paths may not exist.

Flagged by: Phase 1A (General Hater, Hacker News), Phase 1B (dependency chain risk).

Approach: Verify links work. Update URLs or change to installation instructions if skills are bundled.

### Fix 4: Add “Who is this for?” section

What: README lacks plain-language explanation of target users and scenarios.

Flagged by: Phase 1A (Facebook user, Layperson), Phase 1B (positioning gap), Phase 1C (use case profiles).

Approach: Add 3-4 line section with concrete scenarios before the pipeline diagram.

## Design Inconsistencies

### Fallback experience is undocumented

The graceful degradation design is praised (Phase 1C) but confusing to users (Phase 1A) because the README doesn’t explain what output looks like in degraded mode. Resolution: explicitly state quality difference with and without dependencies.

### .docx format is both strength and liability

Identified as a strength by Phase 1C (shareable, professional) and a weakness by Phase 1A (dated, no visual artifacts). This is a genuine tradeoff. Recommendation: keep .docx as default, document that Phase 4 is a swappable formatting layer.

### Manual checklist vs. automated testing

pipeline-checklist.md is useful as a development aid but is not a testing framework. Don’t oversell it. Long-term, add validation that checks expected output files exist with non-trivial content.

## Proposed Next Steps

### Quick Wins (days)

- Remove duplicate Dependencies section from README

- Add “Who is this for?” section to README

- Verify and fix prerequisite skill links

- Ship examples/sample-run/ directory with pipeline output

### Medium-Term (weeks)

- Add single-prompt vs. mega-eval comparison to examples

- Document degraded-mode experience

- Add input sanitization to ingest.py (shlex.quote or argument lists)

- Create minimal test case with one input and expected output structure

### Strategic (months)

- Comparison mode: evaluate two subjects side-by-side

- Pluggable evaluation tracks with community-contributed lenses

- Longitudinal tracking with delta reports

- Hosted web version for non-CLI users

## Unresolved Tensions

### “It’s just a prompt” vs. “The methodology is the moat”

The implementation is simple; the methodology took real thought. Resolution: demonstrate quality. If output is good, simplicity is a virtue. If mediocre, the methodology claim collapses.

### Open-source tool vs. commercial product

Doesn’t need immediate resolution. Open-source builds credibility; hosted version can follow if there’s demand. Be honest in the README that this is community tooling.

### Claude dependency vs. cross-platform portability

SKILL.md format is becoming cross-platform (Claude Code, Cursor, Gemini CLI, Codex CLI). The pipeline doesn’t use Claude-specific APIs. Real risk is if subagent parallelism isn’t supported elsewhere, but that’s a future concern.